Sprint 3 Reflection

Compared to the last sprint, we were much better at planning out features and delegating tasks right at the beginning of the sprint and made sure to check in with each other during every class period to ensure that progress was being made. The increase in communication, even if it was just verbal, was helpful for getting everyone on the same page well before our deadlines and also helped us become more connected as teammates. The implementation of the xml level parser caused a bit of a bottleneck for progress, since without an actual level present, writing collision code became difficult, but we still managed to implement all our planned features by the check-in deadline.

After getting check-in feedback from the grader, we were concerned that our implementation did not actually meet the standards for Sprint 3 and began making plans to add more features. However, after our in-class code review and feedback from both the professor and grader, our grade on the check-in was revised, although we still ended up implementing some new features. While in the beginning this situation was not ideal, the team showed flexibility and adaptability when faced with the unexpected, which is something we want to keep moving forward.

Speaking of adaptability, part of our tasks for this sprint included fixing bugs from the previous sprint. This included a bug which caused a crash when the player jumped after restarting the game. We also managed to fix a major performance bug in our Sprint 3 implementation, which was being caused by our game repeatedly drawing every block on screen every frame. In the future, we want to optimize this further after implementing our camera system, by segmenting the game world into parts and only drawing/checking blocks and enemies that are in frame.

While we made a more conscious effort to spread out the level of effort across the sprint, we still had some spikes near deadlines. Even though this was more the result of difficulties and unexpected outcomes when implementing code versus procrastination, this is still an area where we as a team can improve. As part of this effort, we decided to do our code reviews and other documentation tasks right after getting our check-in feedback (focusing on classes/code that the grader already marked as complete). Additionally, we tried to put more emphasis on updating tasks in our GitHub Issues, which we ended up using as our task tracker.

In terms of contributions, everyone contributed code, and the person who did the least code also did the documentation work for this sprint, as well as dealing with game assets so that they would be easier for the team to use. Overall, everyone delivered on their respective tasks on time and any changes were communicated as necessary, so we feel that everyone has been actively participating in the project.

Currently we feel that the game is in a good place for Sprint 3, although it is not quite at the point where we feel that it is fully functional as a whole. Our movement system/player controller is in a good place, as mentioned by the grader, so our focus in the upcoming sprints will be on the actual game world itself (interactable, camera system) as well as enemies (enemy state machine, implementing enemies with different behaviors). While we do not plan on working over spring break, we might do some refactoring and clean-up on the code, since there are some inconsistencies between different team members.

Individual Thoughts on the Sprint

Brooklynn:

I wrote this document, so it pretty much echoes my own thoughts on the sprint.

Ravi:

I agree with a lot of what is mentioned in this reflection. Our communication, delegation, and task tracking has all improved greatly which made this sprint much smoother. I think we still need to work on deciding exact deadlines and what we want to have finished by when. We still had a couple elements that we realized last minute were necessary and then required us to scramble to put together. Additionally, there are a bunch of small refactoring/cleaning tasks that keep getting put off and we need to figure out how to delegate those things. Additionally, I think we need to consider larger design decisions more often and how they will be maintained instead of prioritizing writing something functional.

Owen:

I agree with a lot of what was mentioned here. The communication has been significantly better, and our efficiency has improved a lot. We get to finish this project way ahead of time and check with graders constantly. We can still improve on the code quality of this project, but the overall work pace is good.

Lohith:

This document essentially echoes my own thoughts, and I have nothing else to mention that has not been mentioned before.

Akari:

I agree with what was said in the reflection and by others in their own individual thoughts.